#### City of Montello

#### Public Works Minutes

12/14/17

Called to order by Ken Streich at 7:00 pm

Members Present: Frank Breitenbach, Karlene Utke, Ken Streich, Venise Mugler

Members Absent: Barb Barton, Ron Weiss

Others Present:  Mike Kohnke, Barb Jordan

Motion by Breitenbach/Mugler to approve comp time and monthly reports. Motion carried.

Old Business

- MSA projects

  - E. 2nd St not yet finished, met with Wood: was supposed to be done Friday before gun season, still unfinished.

  - West St water main project will be starting this spring.

    - Would like to put in sticks behind businesses for easier future access.

    - Motion by Breitenbach/Mugler to proceed with West St water main extension as presented. Motion carried.

- School Zone Signage

  - Chief Olson has been in contact with school – school has agreed to split cost with city & take care of the signs.

  - Discussion on cost & pay: split 3 way: school, PD, PW

  - Motion by Breitenbach/Mugler to proceed with signs with 3 way split. Motion carried.

New Business

- Wastewater Discharge permit compliance issues

  - Will not be able to be compliant with new discharge permit with current equipment.

  - Recommendation by Strand to hold off on adding on, but show DNR we are working towards it.

  - Plant is big enough but would need extra filtration.

  - Discussion on having study done to show what would be needed.

  - Motion by Mugler/Breitenbach to proceed with Strand for engineering study. Motion carried.

  - Discussion on “rags” being flushed. Discussed, grinders, and educating citizens.

- Wastewater Rates.

  - Was discussed in 2015 to raise sewer rates 5% each year for 5 years. Motion at that time did not reflect 5 years.

  - Motion by Breitenbach/Mugler to raise sewer rates 5% each year over the next 4 years starting December 15, 2017. Motion carried.

- Large Item Pick up

  - Service is contracted through Advanced Disposal, cannot change at this point.

  - Will schedule for early June, run ad in paper as well as mail rules to box holders

  - Discussion on fines, Advanced contract, and ordinances for cans out on curb.

- Mike’s vacation request.

  - January 8-12.

- Public Works Operations and Employee

  - PW is getting busier – having Dave has helped a lot this month. New procedures & projects coming up make it harder for employees to use comp time or take vacation time.

  - Kohnke would like committee to consider hiring an extra person – even if only part time.

  - Streich would like to see comp & over time numbers from previous years.

  - Discussion on full time vs part time employee

  - Discussion on sewer plant & licensing.

Other:

- Breitenbach mentioned road tax now has to go to referendum for any municipality in WI.

- Mugler asked about the island – Kohnke has not heard anything new.

### Citizen Comments: Barb Jordan felt committee should not wait to hire extra person for PW.

Next Regular Meeting: 1/18/2018

Next Special Road Maintenance Meeting: 1/31/2018 7:00 pm

Motion by Mugler/Utke to adjourn. Motion carried at 7:54 pm

Minutes by Marie Puterbaugh