#### City of Montello

#### Public Works Meeting

2/15/2018

7:00 P.M.

Call To Order by Ken Streich at 6:30 pm

Members Present: Frank Breitenbach, Karlene Utke, Ken Streich, Barb Barton, Venise Mugler, Ron Weiss

Others Present: Mike Kohnke, Fred Logemann, Rob Uphoff

Motion by Breitenbach/Weiss to approve Comp Time/Monthly Reports.  Motion carried.

- Streich asked about 251 Underwood & 303 Douglas – Kohnke said all taken care of.

- Utke asked about airline piping in the red shed – Fred hard piped in.

- Weiss asked about security & city hall upgrades – some discussion

Motion carried.

Old Business

- MSA projects

  - Rob Uphoff gave updates:

    - Safe drinking water loan program & clean water fund program: MSA keeps city applied. Gave update on where city stands. Some discussion on loans & programs.

    - E. 2nd St. – Holding some payment from Wood in order to get job finished. Contact from Wood said they would be here Feb 16th to finish.

Motion by Utke/Mugler to move item 1 under new business to next item. Motion carried.

- West St Water Main

- Rob Uphoff gave map of West St Water main project.

    - Needs to happen before Hwy 23 project

    - Provides better water access & provide detour.

    - Went over bid results. MSA recommended Egbert with the lowest bid.

      - Motion by Breitenbach/Weiss to accept Egbert bid for $83481.50. Motion carried.

- Streich asked Uphoff about signage for businesses during construction. City could help or set up meetings with businesses about signs. Uphoff will look into & get information to Kohnke who will take to chamber & businesses, chamber meeting 3-15-18.

- Discussion on grants for City Hall building. Uphoff will check on security money & grants. Discussion on different programs available.

- School Zone Signage

  - 3 signs are ordered. School will take care of them. Some discussion on signs for pedestrian traffic on state hwy. Committee feels Public Works department should not be financially responsible for purchasing & maintaining.

- Wastewater Discharge permit compliance issues: meeting with Strand 3-13-18 to begin.

- Wastewater rates: License & Ordinance and Council passed, will start as soon as published.

- Trees on E. Montello St.

  - Kohnke contacted school – trees were originally from the school, but there is no maintenance agreement in place. School offered to try to trim the trees, but there was no guarantee there would be time to get it done.

  - Public Works can remove the trees.

  - Motion by Breitenbach/Mugler to remove trees in greenspace on E. Montello St. Motion carried.

### Citizen Comments: None

Next Regular Meeting: 3/8/2018

Next Special Road Maintenance Meeting: 2/28/18

Motion by Weiss/Mugler to adjourn. Motion carried at 7:52 pm

Minutes by Marie Puterbaugh