#### City of Montello

#### Public Works Meeting

4/12/2018

Called to order by Ken Streich at 7:00pm

Members Present: Frank Breitenbach, Karlene Utke, Ken Streich, Barb Barton, Venise Mugler, Ron Weiss

Others Present: Mike Kohnke, Mayor Gary Doudna, representative from Tribune

Streich would like to add Neenah Street under new business.

Motion by Breitenbach/Weiss to approve Comp Time/Monthly Reports.

- Discussion on sick time

- Motion carried.

Old Business

- MSA projects:

  - E. 2nd St is finished

  - Underwood Ave: at 90% for finalized plan. Plans are submitted and sent to utilities.

- West Street Water main:

  - Pre-construction meeting set up for 4-19-18 with Egbert and MSA. Project will start after Fish-n-Fun.

  - Discussion on leak on E. Montello St – will try to tie into timing of this project.

- Private Well Permitting:

  - Have been contacted by some people with wells to set up appointments, still waiting to hear from some.

  - Will set up inspections/permitting as soon as weather permits.

- Signage of Business during Road Construction:

  - Businesses have been given information.

  - Permits are through DOT and available on DOT website.

- Old High School/Property

  - Property has sold. New owners planning to fix up.

  - Mayor has met new owners. Some discussion.

New Business:

- Water Tower Antennas Lease Agreement

  - Committee received copy of new agreement.

  - City attorney is reviewing.

  - This agreement gives City more control.

  - Discussion on keys and control of access.

  - Discussion on antenna fees – will talk more at next meeting and look into raising fees.

  - Discussion on construction at site: inspections & insurance.

  - Discussion on renewal time: next is 5 years.

  - Kohnke will try to have representative at next month’s meeting.

  - Discussion on possibility of dinosaur on water tower for Colossal Fossil days

- Advanced Disposal Garbage Cans

- Many cans are damaged & have broken lids. Streich would like to come up with plan for repairs.

- A letter will be sent to Advanced Disposal.

- Boat Landing

  - Mayor received call about boat launch behind Holliday.

  - There is a grant available for up to 50% for repair/maintenance of boat launch.

  - Discussion on grant dates & procedures.

  - Discussion on current boat launch, concern of shallow water.

  - Discussion on matching funds.

- Building Maintenance

  - Streich asked about any painting/general upkeep that will need to be done this year.

    - Well 2 paint, weather stripping in garage, exhaust fan in server room in city hall, weather stripping in fire station and sealing garage doors.

- Daggett Park

  - Discussion on possibility of City owning Daggett Park.

    - Mayor has brought to Building & Purchasing Committee and is now coming to Public Works to discuss impact and hear thoughts.

  - Discussion on impact on Public Works work load.

  - Discussion on having a plan for the future and sustaining the park.

- Neenah Street

  - Citizen complaint that street was in rough shape/dug up.

  - Kohnke informed they worked on this road today as it had been dug up from plowing.

  - Public Works will watch for future problems.

  - Discussion on ATV trails.

Weiss brought up old high school building: concern for wall by the road, and the erosion in that area. If new person does start to fix, should be looked at.

- Discussion on road maintenance and funds, and wheel tax.

### Citizen Comments: None

Next Regular Meeting: 5/10/2018

Next Special Road Maintenance Meeting: 5/30/2018 at 6:30pm

Motion by Breitenbach/Weiss to adjourn. Motion carried at 8:27 pm

Minutes by Marie Puterbaugh