#### City of Montello

#### Public Works Meeting

5/10/18

Called to order by Ken Streich at 7:00pm

Members Present: Karlene Utke, Ken Streich, Barb Barton

Member Absent: Frank Breitenbach (excused), Ron Weiss

Others Present: Mike Kohnke, Nate (Advanced Disposal), representative from Tribune, Marilyn Merril

Motion by Utke/Barton to approve Comp Time/Monthly Reports. Motion carried.

Old Business

- Advanced Disposal Garbage Cans:

  - Residential pick up supervisor, Nate, from Advanced Disposal discussed the issues and ideas with the committee.

  - Current plan to have someone come next 2 Mondays to follow pick up & fix any broken cans. From then, Thursdays will be repair day, City will provide list of addresses with cans that need repair. Nate also would like the city to have extra lids.

  - Discussed procedures and communication.

  - Discussed dumpsters

- West Street Water main:

  - Started Tuesday 5-8, going slower than anticipated, a lot of water coming in.

  - Plan to start digging in Highway Monday morning.

- MSA Projects:

  - Underwood Ave project has 90% of plans in.

  - Discussion on rock transportation for under bridge.

- Private Well Permitting:

  - Around 3 dozen left to inspect, so far only a few concerns.

- Signage of Business during Road Construction:

  - The city will not require permits from businesses for signs, but they will have to comply with the state.

  - The city is putting up signs for the city hall parking lot & will have maps.

- Water Tower Lease Agreement:

  - Conference call was 5-8 between Mayor, PW Director, City Attorney & SEH.

  - Attorney is getting a copy of agreement to AT&T.

  - Main concern is getting updated and having control of access.

  - Discussion on real estate on water tower.

New Business:

- Daisy & Siesta Road Work:

  - MSA had wanted to discuss, but not here

  - Discussion on resurfacing & concern of lack of base on roads.

- 2018 WisDOT Resurfacing project information

  - Project has been moved up to June. Discussion on original dates.

  - Discussion on bridge work & changes.

  - Kohnke stressed that trying to fight the DOT on the project will result in a hard detour around the city rather than through.

  - More information will be provided at the pre-construction meeting.

### Citizen Comments: Thank you.

Next Regular Meeting: 6/14/18

Next Special Road Maintenance Meeting: 5/30/2018 at 6:30pm

Motion by Utke/Barton to adjourn. Motion carried at 7:45 pm

Minutes by Marie Puterbaugh