#### City of Montello

#### Public Works Meeting

7/12/2018

Called To Order by Ken Streich at 7:00pm

Members Present: Ken Streich, Barb Barton, Ron Weiss

Members Absent: Frank Breitenbach (excused), Karlene Utke (excused)

Others Present: Mike Kohnke, Merrilyn Merrill, Elsie Roth

Motion by Weiss/Barton to approve comp time & monthly reports. Motion carried.

Old Business

- Private Well Permitting

  - Everything has been turned in to DNR. Still working on professional inspection for some drilled wells.

- Signage of Business during Road Construction

  - City Hall & Library lots have parking signs.

  - Chamber has purchased a sign stating downtown businesses are open.

  - There are flags on the weight limit signs.

- Water Tower Lease Agreement

  - Kohnke gave update on ongoing negotiations.

  - Discussion on costs and fees.

- 2018 WisDOT Resurfacing project information

  - Start date of 7-23-18

  - Kohnke gave information about schedule and stages of project. Will email tentative schedule to committee members.

  - Discussion on costs.

  - There will be meetings every Tuesday at 1:00pm at the field office located at 215 Church St. DOT will have a website, will be a link on city website.

  - Discussion on garbage pick-up during construction – have not heard back from Advanced Disposal yet.

- Daisy and Siesta Road Work

  - Bids are due 7-17-18. Will have special meeting to approve.

- Vehicles and Equipment

  - No price on repair of tractor yet, having trouble finding parts.

  - Kohnke will look into prices for new or used tractors for budget time.

- Proposed Vehicle Registration Fee for City Street Maintenance

  - On agenda for August council.

New Business:

- Phone line in City Garage

  - There was a line in garage that had not been cancelled through Frontier at the time of the Charter switch over. It is now cancelled.

- Boat Landings in City

  - Concrete at Montello Lake boat landing is breaking up.

  - Discussion on options for repair and grants. Kohnke will look into.

  - Weiss suggested talking to Lake District.

  - Discussion on launch fee. Lake District currently has donation box and would be open to having a launch fee.

  - Will discuss more next month.

- Engineering Costs

  - All engineering costs being taken out of water account. Treasurer will be transferring loan money to the water account. Kohnke will get more information from city treasurer.

- Underwood Ave Mailboxes (after 2019 project)

  - Discussion on having group mailboxes on Underwood Ave to have them off the highway. This would be at city expense, however, during road project the mailboxes will be temporarily moved & would be best time to make it permanent. Kohnke has spoken with post master – they feel it would be good.

  - Weiss feels this should go to finance.

  - Discussion on Underwood project.

### Citizen Comments: Elsie Roth stated volunteers cleaned up boat landing, can city take care of brush pile. Kohnke said PW will take care of.

### Merrilyn Merrill commented on how quickly & nicely the demolition of the building went. Some discussion on crosswalks and speeding.

Barb Barton would like to see city look into more parking options for downtown. Some discussion on current parking: city hall lot is public and rarely utilized, only blocks from downtown businesses.

Ron Weiss would like to have the committee review monthly expenses. Kohnke will include expense report in packets.

Next Regular Meeting: 8/9/2018

Motion by Weiss/Barton to adjourn. Motion carried at 7:58 pm.

Minutes by Marie Puterbaugh