Road Maintenance Schedule

2018

* Main Street (Hwy 22 South) mill and overlay parking lanes – In conjunction with WisDOT project
* Lake Street (behind City Hall) hotmix overlay
* Forest lane, Pine, Fern, Timber Trail, Douglas Ave, Locust, and North Street – Onyx sealing
* Morningside Court- Resurfacing
* Daisy Lane 1.5” hot mix Asphalt overlay
* Siesta 1.5” Hot mix Asphalt overlay

2019

* Underwood Ave (Hwy 23 east) complete reconstruction- in conjunction with WisDOT project
* West Montello St complete reconstruction
* Central Ave. – Onyx sealing
* Timmy Ave- Chip and Fog Seal
* Shirley Ln- Chip and Fog Seal
* Lake St- Chip and Fog Seal
* Shore Drive- Chip and Fog Seal

2020

* Park Street resurfacing with shouldering and paint
* Schmidt Street- crack fill and sealing
* East Street crack filling and sealing
* Woodland Ave crack filling

2021

* Kilby lake Road resurfacing and shouldering
* Ash Street Reconstruction to include sewer and water
* West Water crack fill and sealing
* East Water crack fill and sealing
* West 2nd Street crack fill
* West 3rd Street Crack filling

2022

* Carriage Road- Reshape with hotmix asphalt, chip seal, and fog

2023

* West Street- crack fill , sealing, and painting
* Clay Street –Crack fill and sealing
* Bayview Crt- Crack fill and sealing
* Cottage Crt- Crack fill and sealing
* Reconstruction of Stevens

**2024**

* Brooke Circle- crack fill and seal
* East 2nd Street- Crack fill and Seal
* 5th Street- Chip and Fog Seal
* Mill Street- Chip and fog Seal
* Gray Drive –Chip and fog Seal

\*This schedule has been processed on how the City of Montello should do their road maintenance in accordance to PASER road rating ,WISLER road rating, and traffic volume. It is subject to change due to available funds and acts of Mother Nature.