#### City of Montello

#### Public Works Meeting

11/8/2018

Called To Order by Ken Streich at 7:00pm

Members Present: Joanna Jackman, Karlene Utke, Ken Streich, Barb Barton, Ron Weiss

Members Absent:

Others Present: Mike Kohnke, Paul Ninnemann

Motion by Utke/Barton to approve Comp Time/Monthly Reports. Motion carried.

Old Business

- Boat landings in City: City has won $15,000 grant to work on current boat landing on Montello Lake. More information to come.

- Will talk to Parks about boat landing at City Park.

- 2019 Budget information: No new information.

- Some discussion on heavy equipment account and plow truck.

- Some discussion on borrowing resolution and loan money. Discussion on having full information for further discussion on loan money.

- Some discussion on water tower payments.

- Review of City’s Flooding event and costs: FEMA has approved individual assistance for the City. They will be set up in the community room at City Hall.

- Kohnke gave credit to Dawn Calnin for extra work on disaster paperwork.

- Discussion on clean up and repairs

- Discussion on Main Street bridge and options for a more permanent solution.

  - State, county & DOT have been discussing this.

- Discussion on Lake Ave storm sewer – only sidewalk & landscaping left to finish.

- 3M Large Item dumpster has been ordered & will be delivered.

- $10.00 per item. No electronics.

- Discussion on opening to other townships – will see how it goes first.

- Discussion on electrical dumpster.

- Vehicle Registration fee: Council will vote on this next month.

- 2019 Underwood Ave, West Montello Street road construction

- West Montello St plans will be finalized at the December Public Works meeting. Will be let out for bids in January with a March 1st start date.

- Public information meeting will be in February.

- Power poles for Underwood project have started to go up.

New Business:

- DNR letter for phosphorus removal from wastewater department

    - Strand has been working with the city, obtaining samples and getting information for the DNR. They have written the letter to the DNR about the City’s plans for phosphorus removal in the future if needed.

    - DNR & EPA may be changing phosphorus level limits – if they go up city will not need to add on to sewer plant.

    - Discussion on soaps, testing and current removal process.

    - This report gives the city 2 years to get to current limits.

    - Motion by Jackman/Utke to approve letter to DNR. Motion carried.

- Snow and Ice removal on sidewalks

  - Ordinance gives 24 hours after snowfall to clean sidewalk. If this is not done, a 24 hour notice will be posted on the door & a picture will be taken of the sidewalk. After this the city will do the snow & ice removal at the expense of the owner.

  - Discussion on charge.

  - Discussion on hardships and consistency

    - Some discussion on groups that help.

- Ordinance notice has been advertised in the paper.

No citizen comments

Other: Streich thanked Ron Weiss for his time, and announced Weiss’s resignation.

Next Regular Meeting: 12/13/2018

Motion by Barton/Jackman to adjourn. Motion carried at 7:50 pm.

Minutes by Marie Puterbaugh