#### City of Montello

#### Public Works Meeting

12/13/2018

Called To Order by Ken Streich at 7:00pm

Members Present: Joanna Jackman, Karlene Utke, Ken Streich, Barb Barton

Members Absent: none

Others Present: Mike Kohnke, Paul Ninnemann, Frank Breitenbach, Merrilyn Merrill

Motion by Utke/Barton to approve comp time & monthly reports. Motion carried.

Motion by Jackman/Utke to move item 3 in New Business to top. Motion carried.

- Fish-N—Fun: Road project on Stage 1 of Underwood Ave & W. Montello St scheduled for 4/1/19 – 5/1/19 which will interfere with carnival location at city hall parking lot. Discussion on alternative carnival locations. Houdek stated chamber will have carnival representative come to look at park location. Some discussion on West St dance: planning on keeping that location. Discussion on if location was changed to city park if neighboring houses would be notified or if neighbors would have any problems with carnival there. Will coordinate date for carnival rep to visit possible alternative locations.

Old Business

- Vehicle Registration fee:

  - Needs to have an official ordinance number attached to it per new state statute so it will be put on License & Ordinance agenda.

  - Some discussion on how city gets paid back from state for registration fees.

- 2019 Underwood Ave, West Montello Street road construction:

  - Kohnke had emailed committee members a map & spec sheet.

  - In process of getting temporary construction easements from 2 properties.

  - Bids go out first part of January and will be accepted at January meeting.

- Snow and Ice removal on sidewalks:

  - Code has been enforced for 2 snowfalls. Kohnke went over process & stated seems to be working good.

New Business:

1) Approve and Adopt specifications/bid documents for 2019 road construction

  - Discussion on document and map, bridge by lights (Montello St), DOT timeline, and sewer & water and storm sewer

  - Motion by Jackman/Barton to approve and adopt specifications and bid documents for 2019 road construction. Motion carried.

- Late fees on sewer and water bills

  - Discussion on current process: not specific, PSC says “reasonable amount” for payment options.

  - Discussion on changing current late fees and possibility of penalty on top of current late fee percentage, shut off policy, options & procedures, and sewer and water.

  - Each member got a copy of different examples of some new procedures and will discuss more at next meeting.

### Citizen Comments: Merrilyn Merrill stated good job to everyone.

- Streich had complaints from postal workers that some houses don’t have numbers on them.

- Streich would like to start looking at sidewalk on Douglas Ave from Forest Lane to Park Street to get the kids off the roadway.

Next Regular Meeting: 01/31/2019

Motion by Jackman/Utke to adjourn. Motion carried at 7:52 pm

Minutes by Marie Puterbaugh