#### City of Montello

#### Public Works Meeting

4/13/2022

6:30 P.M.

Called to order by Ken Streich at 6:30 pm

Members Present: Ron Knutson, Ken Streich, Brian Schrimpf

Members Excused:  Sue Kozlowski

Others Present: Mike Kohnke, Mayor Jim Houdek

Motion by Knutson/Schrimpf to approve comp time & monthly reports.

- Discussion about GFL contract with 3M

- Discussion on meter change outs and how meters are read

- Special mention: Mike Kohnke was nominated for Operator of the Year, in top 5.

- Motion carried.

Old Business

- Update on the future Park Street reconstruction project

    - No new information. Details still being finalized.

- Discussion and update on status of Sidewalk Repairs

    - Munsch will be starting as soon as weather permits. Plans to be done by June.

New Business:

- Montello Lake Boat landing grading/ repair

  - Metta hopes to be able to go this week to dig out bump.

  - Signs for no power loading will be installed this week.

- Discussion on alternate winter parking on city streets.

  - Citizen requested alternate parking.

  - Discussion on cost – alternate parking would double maintenance budget for winter. Alternate parking would use twice the material and truck/employee time.

  - Discussion on parking tickets and driveway options.

- Operational updates on slated 2022 projects

  - Discussion on increase in cost of road projects (35% this year), companies are backed up, and public works supplies costs have gone up.

  - Plan to do general maintenance as needed with no large projects this year due to raising costs.

  - Discussion on wheel tax monies.

### Citizen Comments: None

Next Regular Meeting: 5/11/2022

Motion by Schrimpf/Knutson to adjourn carried at 6:50 pm.

Minutes by Marie Puterbaugh