#### City of Montello

#### Public Works Meeting

12/13/2023

Called to order by Ken Streich at 6:30 pm

Members present: Ron Knutson, Brian Schrimpf, Ken Streich, Bill Faulkner

Members absent:

Others present: Mike Kohnke, Mayor Jim Houdek

Motion by Schrimpf/Knutson to approve comp time/monthly reports. Motion carried.

Old Business

- Discussion with possible action on Sale of 2016 RAM pickup

  - School will have decision after next finance meeting.

  - New truck will be wrapped to match other vehicles.

- Discussion with possible action on construction of 3rd Municipal well

  - Kohnke had phone meeting with MSA, discussed rough numbers for well: MSA said would be at least $1.5 million. Kohnke will be meeting with them at the end of the month in person to go over more details & other projects. Discussed funding option, MSA will get more details & plans to come to a meeting soon.

- Discussion on 2023 sidewalk repairs

  - All except a couple on Doty street are finished & look good. Will be getting itemized bills by address.

New Business:

- Discussion with possible action on the 2023 Water department sanitary survey

  - DNR survey every 3 years.

  - All private wells that are on property with municipal water must be inspected every 5 years or abandoned, both must be done by a licensed professional. In the past public works employees were able to do well inspections, however they are not licensed & DNR is no longer approving inspections that are not done by a licensed professional. DNR is requiring that the city be in compliance with this by June 2024 to avoid being reported as a deficiency. Inspections will cost an average of $150 and need to be done every 5 years.

  - Valve exercising for water main valves must be done every 5 years. City does not have tool required to complete valve exercising, and have been on a waiting list to rent one for 2 years. DNR recommended city purchase tool, cost around $3,000.

  - Discussed recommendations from DNR:

    - build working relationships with neighboring utilities which city has in place.

    - Better protection of computer system

- Committee discussed DNR codes & authority. Committee feels homeowners should be responsible for well inspections and that city has been able to save them money in the past by being able to do the inspections themselves. Kohnke will draft letter to all private well owners and send to committee members for review and approval.

- Kohnke will get prices on tool for valve exercising for water main valves in the roadway. This would be done every year in order to get all valves on a 5 year rotation. There are approximately 530 water main valves throughout the city.

- Discussion on new employment opportunity for Street and Parks department

  - There is an open position in the parks department. Previously there were 2 seasonal employees with 800 hours each. There is discussion of hiring one part-time year round employee with 1520 hours. This employee would be under supervision of the public works director & would be utilized in the street department in the winter. Parks committee and personnel will be discussing this option. Would like to hire employee in the spring.

### Citizen Comments: Mayor Houdek asked about MSA invoicing. Kohnke will try to get itemized invoices & will bring to attention at meeting with MSA.

Next Regular Meeting: January 3rd 6:30 pm  (since PW meeting the next meeting date has been changed to 1-18-24)

Motion to adjourn by Schrimpf/Knutson carried at 7:25 pm

Minutes by Marie Puterbaugh