#### City of Montello

#### Public Works Meeting

2/14/2024

Called to order by Ken Streich at 6:30 pm

Members present: Ron Knutson, Brian Schrimpf, Ken Streich, Bill Faulkner

Members absent:

Others present: Mike Kohnke, Mayor Jim Houdek, Brian Kehrli (MSA), Carol Faulkner

Motion by Faulkner/Schrimpf to approve comp time & monthly reports. Motion carried.

Old Business

- Discussion with possible action on construction of 3rd Municipal well

  - Brian Kehrli (MSA) went over phases: investigate, test, final well & well house.

  - Discussed funding, grants and loans.

  - Discussed MSA billing process.

  - Discussed DNR approval & land.

- Discussion on new employment opportunity for Street and Parks department

  - Applications will be gone through at Park meeting & then sent to Personnel.

- Discussion with possible action on Hwy/22 Church St. reconstruction project

  - Discussed DOT notifications & information from DOT meeting. DOT will have second meeting if they get enough requests from a provided survey.

  - Discussed construction plans and water & sewer lines. City is required to have 60% plans provided to DOT by May 2024, 90% by Jan 2026, 100% by May 2026

  - Discussed DOT process city is required to follow.

  - MSA provided contract & plans through bidding process for committee to look through.

  - Discussed Park St storm sewer, crosswalks & sidewalks, tree removal and detour.

- Discussion with possible action on Park Street reconstruction project

  - MSA provided plans, final plans will be put on shelf as shovel ready project for the city to complete in the future.

  - Discussed parking and curb and gutter.

New Business:

- Discussion with possible action on East 2nd Street road construction

  - Discussed making east 2nd Street a through street for maintenance and plowing.

- Discussion on road condition of Cty Y/Park Street in front of courthouse

  - Streich would like committee to draft letter to county about the poor condition of the road in front of the courthouse. City is unable to do any maintenance on this road as it is a county road. Kohnke will bring letter to next month’s meeting.

### Citizen Comments: None

Next Regular Meeting: 3/13/2024

Motion by Faulkner/Schrimpf to adjourn carried at 7:35 pm

Minutes by Marie Puterbaugh