City of Montello

Public Works Meeting

4/8/2026
Called to order by Ken Streich at 6:30 pm.

Members present: Brian Schrimpf, Ron Knutson, Ken Streich, Bill Faulkner, Dick Dufour

Members Absent: None
Others Present: Michael Kohnke, Karlene Utke, Abby Vaiasicca
Motion by B. Schrimpf/Dufour to approve comp time/monthly reports. Motion carried.
Citizen Comments: Utke asked about financing for 2027 Church St project.
Old Business
Discussion on 2027 WisDOT Church Street Project. Discussed permits. Plan to let out October, and start April 1st. Discussed parking, will be setting up no parking signs for utility trucks. 
Discussed contact with building owner on erosion issue on Park St. from Family Dollar storm water.  

Discussed SEH Water Tower Maintenance service agreement. Discussed options and budgeting. Discussed AT&T rental payments, maintenance covered and payment options. Motion by to Dufour/Knutson to approve variable plan maintenance agreement with SEH for water tower. And to set aside $34,900 per year in an interest account. Motion carried. 
Discussed road projects for 2026. Discussed pricing and budget. Kohnke worked with Scotts Construction on pricing for chip sealing: Morning side court, Cottage Court from, Bayview court, and Forest lane from 22 to Ash St, South Lake St. Motion by Streich/Faulkner to approve Scotts construction to chip seal roads. Dufour abstained from voting to remain impartial because one of the roads discussed is the street he lives on and he did not want to vote for his personal gain. Motion carried. Discussed notification. Discussed road signs.
New Business:
Discussed bulk water sales and hydrant fee, had been one-time fee per month, will be changing to each time water is taken. Discussed how trucks are filled and reasons for bulk water.
Discussed 2019 Underwood Ave payments to WisDOT. Payments from 2019 project had not been paid because punch list was not completed, city had not signed off on project because there were issues, mostly with manholes not done to city satisfaction. Discussed project and discussions with DOT at the time, city was told not to make final payment because of issues. DOT is now trying to collect payment. Discussed consulting city attorney for options. 
Next Regular Meeting: 5/13/2026
Motion by Dufour/Schrimpf to adjourn carried at 7:00 pm

Minutes by Marie Anderson, Clerk

